SmartCare Refactoring Roadmap

Project Status

Phase 1 - Security Hardening

Status: ⬜ Not Started

Phase 2 - Core SmartCare Workflow

Status: ⬜ Not Started

Phase 3 - Queue Intelligence Engine

Status: ⬜ Not Started

Phase 4 - Backend Architecture Cleanup

Status: ⬜ Not Started

Phase 5 - Frontend Workflow Redesign

Status: ⬜ Not Started

Phase 6 - Dashboard Modernization

Status: ⬜ Not Started

Phase 7 - Patient Experience Features

Status: ⬜ Not Started

Phase 8 - Testing & Final Polish

Status: ⬜ Not Started

PHASE 1: SECURITY HARDENING

Authentication

- ⬜ Remove role selection from public registration

- ⬜ Force all public registrations to create PATIENT accounts

- ⬜ Ensure ADMIN accounts can only be created by admins

- ⬜ Ensure DOCTOR accounts can only be created by admins

- ⬜ Ensure NURSE accounts can only be created by admins

- ⬜ Ensure RECEPTIONIST accounts can only be created by admins

User Privacy

- ⬜ Remove password_hash from all API responses

- ⬜ Protect GET /users/:id

- ⬜ Protect GET /staff/:id

- ⬜ Protect GET /queue/:id

- ⬜ Restrict GET /patients

- ⬜ Verify all ownership checks

Cleanup

- ⬜ Test login still works

- ⬜ Test JWT still works

- ⬜ Commit "Phase 1 - Security Hardening"

PHASE 2: CORE SMARTCARE WORKFLOW

Goal:

Register

↓

Patient Profile

↓

Assessment

↓

Priority Generated

↓

Recommended Service

Registration

- ⬜ Create patient profile completion process

- ⬜ Ensure every patient gets a patient record

Assessment

- ⬜ Move priority calculation to backend

- ⬜ Remove client-controlled priority values

- ⬜ Move recommended service calculation to backend

- ⬜ Validate assessment submission

Appointment Logic

- ⬜ Require assessment before appointment creation

- ⬜ Validate assessment belongs to patient

- ⬜ Auto-fill appointment priority from assessment

- ⬜ Auto-fill recommended service from assessment

Cleanup

- ⬜ Test full workflow

- ⬜ Commit "Phase 2 - SmartCare Workflow"

PHASE 3: QUEUE INTELLIGENCE ENGINE

Goal:

Assessment

↓

Priority Score

↓

Queue Position

↓

Serve Highest Priority First

Backend

- ⬜ Generate queue_number server-side

- ⬜ Generate priority_score server-side

- ⬜ Prevent client score manipulation

- ⬜ Prevent client queue manipulation

Queue Logic

- ⬜ Sort by priority_score descending

- ⬜ Support WAITING state

- ⬜ Support IN_PROGRESS state

- ⬜ Support COMPLETED state

- ⬜ Support SKIPPED state

Testing

- ⬜ Test high-priority patient ordering

- ⬜ Commit "Phase 3 - Queue Engine"

PHASE 4: BACKEND ARCHITECTURE CLEANUP

Sequelize Relationships

- ⬜ Assessment ↔ Appointment

- ⬜ Department ↔ Appointment

- ⬜ Staff ↔ Appointment

Models

- ⬜ Add assigned_staff_id to appointment model

- ⬜ Review notification model

- ⬜ Review appointment validation

- ⬜ Review queue constraints

Cleanup

- ⬜ Check all controller includes

- ⬜ Commit "Phase 4 - Backend Cleanup"

PHASE 5: FRONTEND WORKFLOW REDESIGN

Landing Page

- ⬜ Explain SmartCare concept

- ⬜ Add workflow section

- ⬜ Add trust indicators

- ⬜ Add benefits section

Registration Page

- ⬜ Remove role selector

- ⬜ Add patient onboarding flow

- ⬜ Improve success messages

Login Page

- ⬜ Improve SmartCare branding

- ⬜ Improve patient routing

Appointment Page

- ⬜ Remove priority selector

- ⬜ Display assessment result

- ⬜ Display recommended service

- ⬜ Require assessment first

Navbar

- ⬜ Add Assessment link

- ⬜ Add Queue link

- ⬜ Add Notifications link

- ⬜ Improve patient navigation

Cleanup

- ⬜ Commit "Phase 5 - Frontend Workflow"

PHASE 6: DASHBOARD MODERNIZATION

Admin Dashboard

- ⬜ Patient statistics card

- ⬜ Staff statistics card

- ⬜ Appointment statistics card

- ⬜ Queue statistics card

- ⬜ Quick actions section

- ⬜ Search functionality

Staff Dashboard

- ⬜ Show patient names

- ⬜ Show department names

- ⬜ Highlight HIGH priority patients

- ⬜ Add queue controls

- ⬜ Add filters

- ⬜ Add dashboard summary cards

Cleanup

- ⬜ Commit "Phase 6 - Dashboards"

PHASE 7: PATIENT EXPERIENCE FEATURES

Queue

- ⬜ My Queue page

- ⬜ Queue position display

- ⬜ Queue status display

- ⬜ Estimated wait information

Notifications

- ⬜ Notification center page

- ⬜ Patient notifications endpoint

- ⬜ Read/unread support

Profile

- ⬜ Patient profile page

- ⬜ Profile update support

- ⬜ Personal information view

Cleanup

- ⬜ Commit "Phase 7 - Patient Experience"

PHASE 8: TESTING & POLISH

Security Testing

- ⬜ Test role protection

- ⬜ Test ownership protection

- ⬜ Test JWT expiration

Workflow Testing

- ⬜ Assessment → Appointment

- ⬜ Appointment → Queue

- ⬜ Queue → Staff Dashboard

UI Testing

- ⬜ Mobile responsiveness

- ⬜ Error messages

- ⬜ Loading states

- ⬜ Empty states

Final

- ⬜ Documentation

- ⬜ Screenshots

- ⬜ Demo preparation

- ⬜ Final commit